## Slide 1: Woo Woo Network
COSC 499 - Group 0
Team Members:
Hassan Brar
Owen Spicker
Jivraj Grewal
Michael Bartinski

## Slide 2: Milestones
Journal - March 1st (Peer testing #2)
Account creation and email verification - March 1st (Peer testing #2)
Location Search - March 1st (Peer testing #2)
Booking system - April 22nd (Milestone #4)
Maps API - April 22nd (Milestone #4)
Account Deletion - April 22nd (Milestone #4)

## Slide 3: Location Search
Peer Testing #2 (March 1st)
Be able to search healers by country, province, or city on home page
Location of healer displays in the healer cards on the home page
To do this:
  New backend query needs to be implemented to fetch all location information in 1 step
  Update Healer card on home page to display country, province, and city
  Modify search code on home page to include query for location strings
Status: Completed. Needs to be further tested to ensure of no bugs

## Slide 4: Account Creation
Peer Testing #2 (March 1st)
Accounts can be set as either a healer or a regular user
Whenever an account is created, an email is sent to the accounts email address to verify it
To do this:
  Have to import code from firebase and merge it with our current code for account creation
Current Status: The imported code is not allowing password confirmation to work correctly, once that is fixed it will be done.

## Slide 5: Journal
Users can record and make notes about appointments to their personal journal.
They can sort the day they wrote notes by the date they saved it.
Currently the website does not save the journal recording and the code keeps throwing a generic error which does not say much.
We believe this is a backend issue because it does not save properly.

## Slide 6: Maps API
Milestone #4 (April 22nd)
Display Google Maps with markers with the location of healers
On marker click will include a button link to the specific healer page
To do this:
  Implement Geocode API. Google Maps markers need to be lat/long coordinates, so each healer location must first be geocoded
  Display the Google Map
  Get each Healer Marker to appear
  Create an onclick event on each marker, and link it to the appropriate healer page
Status: Geocode API has been implemented. Working on how I will get each individual marker to display properly

## Slide 7: Booking system
The current state of the booking system is a mess so this is the biggest task of them all
Users can schedule, cancel or reschedule appointments with healers
User can see history of appointments
We can achieve this by:
  Making the backend more functional because as of now it does not work properly
  Currently, the time slots are not shown so we may have to implement our own
  The calendar is inconsistent with the days of the week

## Slide 8
https://sharing.clickup.com/g/h/dj2v3-27/bde2943cffd1163